Simple Corrective Action Plan Template Example

| Date | Deadline | Prepared By |
| --- | --- | --- |
| May 26, 2025 | June 16, 2025 | Director of IT |

Problem Statement

A client reported unauthorized access to their account due to an unpatched security vulnerability in our login system.

Root Cause

The patch was missed during the Q1 deployment because of miscommunication between the Development and Security teams.

| Action Step | Description | Status | Due Date | Person / Team Responsible | Desired Outcome |
| --- | --- | --- | --- | --- | --- |
| Patch vulnerability | Deploy the missed authentication patch to all affected environments | In Progress | 5/29 | IT Security Team | Vulnerability eliminated across all systems |
| Conduct full security audit | Review all systems for additional outdated components or missed patches | Not Started | 6/4 | DevOps & Security Audit Team | Ensure systemwide compliance with security protocols |
| Update deployment process documentation | Document procedures to ensure security updates are prioritized in sprint plans | Not Started | 6/2 | Dev Team Lead | Reduced risk of skipped updates in future cycles |

Results Assessment

The corrective actions resolved the vulnerability and improved coordination between teams. No further incidents have occurred since the patch was applied.

Simple Corrective Action Plan Template

| Date | Deadline | Prepared By |
| --- | --- | --- |

Problem Statement

Root Cause

| Action Step | Description | Status | Due Date | Person / Team Responsible | Desired Outcome |
| --- | --- | --- | --- | --- | --- |
|  |  | In Progress |  |  |  |
|  |  | Not Started |  |  |  |
|  |  | Complete |  |  |  |

Results Assessment

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.